E-Commerce Sales Analytics and Product Recommendation using Hadoop, Hive and Spark

BCSE402L – Big Data Analytics (TH)  |  DA-1: Topic Selection & Planning

Team Members: [K PRADEEP KUMAR – 23BLC1240], [VAHRAN P – 23BLC1221], [ASHVATH KUMAR – 23BLC1269], [K.P ABHISHEK – 23BLC1292]

1. Problem Statement

Domain: E-Commerce Analytics (Brazilian marketplace transaction data – Olist).

Problem (one line): To build a batch Big Data analytics pipeline over multi-CSV e-commerce transaction data that uncovers sales trends and customer behaviour and generates personalised product recommendations at a scale where single-machine tools fail.

Why this problem is meaningful:

Recommendations drive a large share of e-commerce revenue (industry estimates go up to 35%); small marketplaces lack affordable analytics stacks.

Transaction data arrives as multiple large relational CSVs (orders, items, payments, reviews) whose joins and aggregations outgrow in-memory tools as volume grows.

Insights such as top categories, delivery delays, payment preferences and demand seasonality directly support inventory and marketing decisions.

It is a classic volume + variety Big Data problem, ideal for the Hadoop ecosystem tools.

- 2. Course Relevance

The project maps directly onto four modules of the course syllabus:

| Course Module | Concept | Use in Project |
| --- | --- | --- |
| Module 2 – Hadoop, HDFS, Hive, Pig | HDFS storage, HQL, partitioning, Pig Latin | HDFS data lake for all CSVs; Hive external tables partitioned by purchase month; Pig scripts for cleaning. |
| Module 3 – MapReduce | Map/Reduce, key-value pairs, combiners, partitioners | Custom MR jobs: revenue per product category, orders per state, payment-type distribution (combiners for local aggregation). |
| Module 4 – NoSQL (MongoDB) | Document store | Serving layer storing per-user recommendation lists for fast lookup. |
| Module 5 – Spark | DataFrames, Spark SQL, MLlib, ETL | Multi-table joins and feature preparation; ALS collaborative-filtering recommender; reporting DataFrames. |

3. Basic Concepts

3.1 Tools

HDFS: splits files into 128 MB replicated blocks; gives horizontal scalability and fault tolerance.

MapReduce: mappers emit (key, value) pairs, e.g. (category, revenue); shuffle groups by key; reducers aggregate; combiners cut network traffic.

Apache Hive: SQL-like warehouse layer (HQL) over HDFS with metastore, partitioning and bucketing.

Apache Spark + MLlib: in-memory DataFrames for joins/ETL; ALS matrix factorisation for recommendations.

MongoDB: stores final recommendation documents of the form {user_id, [product_ids]}.

3.2 Algorithm – ALS Collaborative Filtering

A ratings matrix is built from purchase counts and review scores (users × products).

ALS alternates between fixing user and item factor matrices to minimise regularised least-squares error — naturally parallel and supported by Spark MLlib.

Evaluation: RMSE on held-out ratings and top-N hit-rate; popularity-based fallback for cold-start users.

3.3 Workflow Diagram

Fig. 1: End-to-end batch analytics and recommendation workflow.

4. Approach & Roles

4.1 Methodology

Data collection – Brazilian E-Commerce Public Dataset (Olist, Kaggle): 9 CSVs, ~100 k orders (2016–2018), ≈ 120 MB; optional synthetic scale-up to the GB range.

Environment setup – Hadoop pseudo-distributed (HDFS + YARN), Hive, Spark, MongoDB.

Ingestion & cleaning – hdfs dfs -put; Pig/MR cleaning: null handling, type casting, de-duplication, timestamp parsing.

MapReduce analytics – revenue by category, orders by state, payment distribution, monthly order counts.

Hive warehouse – external/partitioned tables; HQL queries for monthly GMV trend, top categories, delivery-delay analysis, repeat-customer rate.

Spark ETL + recommendation – join orders/items/payments/reviews; build ratings; train ALS; generate top-10 recommendations per user.

Serving & visualisation – recommendations written to MongoDB; Matplotlib/Streamlit dashboard for trends and sample recommendations.

Evaluation & documentation – RMSE/hit-rate; DA-2 and DA-3 deliverables.

4.2 Tentative Timeline

| Phase | Work | Duration |
| --- | --- | --- |
| Phase 1 | Setup (Hadoop/Hive/Spark/MongoDB), dataset download | 4 – 10 Aug |
| Phase 2 | HDFS ingestion + Pig/MR cleaning | 11 – 24 Aug |
| Phase 3 | MapReduce analytics jobs + Hive warehouse | 25 Aug – 7 Sep |
| Phase 4 | Spark ETL + ALS recommender (DA-2: 19 Sep) | 8 – 19 Sep |
| Phase 5 | MongoDB serving + dashboard + tuning | 20 Sep – 12 Oct |
| Phase 6 | Final report + presentation (DA-3: 20 Oct) | 13 – 20 Oct |

4.3 Team Roles

| Member | Responsibility |
| --- | --- |
| Member 1 – K PRADEEP KUMAR | Hadoop/Hive cluster setup, overall architecture, integration |
| Member 2 – VAHRAN P | Data ingestion and cleaning (Pig / MapReduce) |
| Member 3 – ASHVATH KUMAR | MapReduce + HQL analytics, results documentation |
| Member 4 – K.P ABHISHEK | Spark ALS recommender, MongoDB serving layer, dashboard |

5. Feasibility

5.1 Dataset Sources

Brazilian E-Commerce Public Dataset by Olist (Kaggle, public licence): 9 relational CSVs, ~100 k orders, ≈ 120 MB – identified and downloaded.

Growth path if more volume is needed: synthetic order generator or a larger public clickstream dataset (e.g. REES46).

5.2 Evidence of Setup (Initial Progress)

Hadoop single-node (pseudo-distributed) cluster running; hdfs dfs -ls verified.

Hive metastore initialised; sample HQL queries executed on the dataset.

Spark + PySpark verified; MongoDB Community Server running.

Dataset CSVs inspected (schemas, row counts); Git repository initialised.

5.3 Expected Challenges & Mitigation

| Challenge | Mitigation |
| --- | --- |
| Single-node hardware limits | Pseudo-distributed config; develop on samples, full run for final results |
| Skewed keys (a few big categories) | Combiners and a custom partitioner |
| Complex joins in raw MapReduce | Do joins in Hive/Spark; keep MR for aggregations only |
| Cold-start users in ALS | Popularity-based fallback recommendations |
| Hadoop/Hive/Spark version compatibility | Pin compatible versions; document the setup steps |

The dataset is public, the full stack is open-source, and the cluster is already running on a single machine — the project is feasible within the semester timeline.